**Group-8**

**Data Integration from different static-analysis tools**

**Project Members**: Mahender, Jitendra, Pravin

**Milestone-1**

Research (19 - 22 July)

Meeting the Mentor (22 July)

**Milestone-2**

Designing (22-23 July)

Learning Concepts (23-26 July)

Start Implementation (26-28 July)

**Milestone-3**

Verification and Review (28 July - 2 Aug)